## Slide 1: PENULISAN ILMIAH Software testing Documents
Nanang Maulana Y

## Slide 2: Software Testing - Implementation
The testing process
    Determining the test methodology phase
    Planning the tests
    Test design
    Test implementation
Test case design
    Test case data components
    Test case sources

## Slide 3: Test Types
Functional tests
Algorithmic tests
Positive tests
Negative tests
Usability tests
Boundary tests
Startup/shutdown tests
Platform tests
Load/stress tests

## Slide 4: Entrance Criteria for Formal Validation Testing
Software development is completed (a precise definition of “completed” is required.
The test plan has been reviewed, approved and is under document control.
A requirements inspection has been performed on the SRS.
Design inspections have been performed on the SDDs (Software Design Descriptions).

## Slide 5: Entrance Criteria for Formal Validation Testing
All test scripts have been executed at least once.
CM tools are in place and all source code is under configuration control.
Software problem reporting procedures are in place.
Code inspections have been performed on all “critical modules”.
All test scripts are completed and the software validation test procedure document has been reviewed, approved, and placed under document control.

## Slide 6: Exit Criteria for Validation Testing
All test scripts have been executed.
All SPRs have been satisfactorily resolved. (Resolution could include bugs being fixed, deferred to a later release, determined not to be bugs, etc.) All parties must agree to the resolution. This criterion could be further defined to state that all high-priority bugs must be fixed while lower-priority bugs can be handled on a case-by-case basis.
All changes made as a result of SPRs have been tested.
The test report has been reviewed and approved.

## Slide 7: Test Planning
The Test Plan – defines the scope of the work to be performed
The Test Procedure – a container document that holds all of the individual tests (test scripts) that are to be executed
The Test Report – documents what occurred when the test scripts were run

## Slide 8: Test Plan
Questions to be answered:
  How many tests are needed?
  How long will it take to develop those tests?
  How long will it take to execute those tests?
Topics to be addressed:
  Test estimation
  Test development and informal validation
  Validation readiness review and formal validation
  Test completion criteria

## Slide 9: The Testing Process
Testing is done throughout the development process.
Testing is divided into phases beginning in the design phase and ending at the customer’s site.
Different standards required for different software applications.

## Slide 10: The Testing Process
Number of test cases required is based on:
  Testing all functions and features in the SRS
  Including an appropriate number of ALAC (Act Like A Customer) tests including:
  Do it wrong
  Use wrong or illegal combination of inputs
  Don’t do enough
  Do nothing
  Do too much
  Achieving some test coverage goal
  Achieving a software reliability goal

## Slide 11: Validation Test Plan IEEE – Standard 1012-1998
Overview
  Organization
  Tasks and Schedules
  Responsibilities
  Tools, Techniques, Methods
Processes
  Management
  Acquisition
  Supply
  Development
  Operation
  Maintenance

## Slide 12: Validation Test Plan IEEE – Standard 1012-1998
Reporting Requirements
Administrative Requirements
Documentation Requirements
Resource Requirements
Completion Criteria

## Slide 13: END